**SCRUM MEETING WEEK (11)**

**Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
|  | Continuing with the rest of the requirements |  |

**Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Ahmad Saleem Mirza | Team |
| Nelson Ngumo | Team |
| Bennett Witt | Team |
| Alex Utsumi | Team |
| Ruby Yu | Scrum master |
| **Satabdi Das** | Product Owner |

**Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Feature Implementation Continued |
| **Issues completed** | STUDENT -Enroll in the course  STUDENT -submit assignments  ADMIN – Accept student enrollment  Miscellaneous bug fixes  Wrote tests for all features completed so far |
| **Issues left** | 0 |
| **Team Capacity** | 5 |
| **Summary** |  |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​March 18 |
| **End date** | March 29 |
| **Sprint theme** | Individual full-stack user stories |
| **Team capacity** | 5 |
| **Issues capacity** | Continued testing  TEACHER – Create different assignments quiz and essays  TEACHER – Grade assignments  STUDENT – See grades |
| **Individual capacity** | Ruby Yu:  Testing on students submitting assignments  Ahmad Mirza:  Testing student enrollment  Testing admin accepting/rejecting students  Bennett Witt:  Testing for user login signup and edit details  Nelson Ngumo:  Database improvements |
| **Potential risks** |  |
| **Mitigations**[1] | Have everyone contribute to coming up with ideas to include to ensure we cover all bases. |

**Sprint planning resources**