**SCRUM MEETING WEEK (9)**

**Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| We have refactored our code to implement object oriented programming and written unit tests for all of our features | Finalizing integration of all features and getting started on CSS design. |  |

**Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​Ahmad Saleem Mirza | Team |
| Nelson Ngumo | Team |
| Bennett Witt | Team |
| Alex Utsumi | Team |
| Ruby Yu | Scrum master |
| **Satabdi Das** | Product Owner |

**Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | Testing |
| **Issues completed** | Refactoring done and tests have been written for our features.  Implemented interface for teachers to create quizzes and other assignments and for students to submit those assignments |
| **Issues left** | 0 |
| **Team Capacity** | 5 |
| **Summary** | We completed all the issues! |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​April 1 |
| **End date** | April 8 |
| **Sprint theme** | Feature Integration and CSS Designs |
| **Team capacity** | 5 |
| **Issues capacity** | Students – see their grades  Fix CSS design on all pages |
| **Individual capacity** | Ruby Yu:  STUDENT - See Grades  Ahmad Mirza:  Feature integration and CSS design  Bennett Witt:  Feature integration and CSS design  Nelson Ngumo:  Feature integration and CSS design |
| **Potential risks** | Design preference clashes  Features do not integrate well with each other |
| **Mitigations**[1] | We will have an in person meeting to ensure active communication regarding these issues wherever they may arise |

**Sprint planning resources**