SCRUM MEETING WEEK (9)

Sprint planning checklist

| Preparation | Meeting | Follow up |
| --- | --- | --- |
| We have refactored our code to implement object oriented programming and written unit tests for all of our features | Finalizing integration of all features and getting started on CSS design. |  |

Sprint team members

| Name | Role |
| --- | --- |
| ​​Ahmad Saleem Mirza | Team |
| Nelson Ngumo | Team |
| Bennett Witt | Team |
| Alex Utsumi | Team |
| Ruby Yu | Scrum master |
| Satabdi Das | Product Owner |

Sprint planning meeting items

Previous sprint summary

| Sprint theme | Testing |
| --- | --- |
| Issues completed | Refactoring done and tests have been written for our features. Implemented interface for teachers to create quizzes and other assignments and for students to submit those assignments |
| Issues left | 0 |
| Team Capacity | 5 |
| Summary | We completed all the issues! |

Details Current sprint

| Start date | ​​April 1 |
| --- | --- |
| End date | April 8 |
| Sprint theme | Feature Integration and CSS Designs |
| Team capacity | 5 |
| Issues capacity | Students – see their grades Fix CSS design on all pages |
| Individual capacity | Ruby Yu: STUDENT - See Grades Ahmad Mirza: Feature integration and CSS design Bennett Witt: Feature integration and CSS design Nelson Ngumo: Feature integration and CSS design |
| Potential risks | Design preference clashes Features do not integrate well with each other |
| Mitigations[1] | We will have an in person meeting to ensure active communication regarding these issues wherever they may arise |

Sprint planning resources